### 🔴 CRITICAL — Must Complete

| # | Task | Category | Time Est. |
| --- | --- | --- | --- |
| 1 | Delete Canva template slides 19-31 (after all other slides are finalized) | Presentation | 5 min |
| 2 | Build Data Integration Findings slide (Prince Hall + Amerihost) | Presentation | 45 min |
| 3 | Insert Tableau vizzes into slides 7, 12, 20 | Presentation | 20 min |
| 4 | Add 2-3 Audit Health Score examples to slides | Presentation | 30 min |
| 5 | Fix GitHub link in website nav (currently placeholder) | Website | 5 min |
| 6 | Rename "Taxpayer Protection Score (TPS)" → "Audit Health Score" in glossary | Website | 10 min |
| 7 | Add repo description + website URL in GitHub About section | GitHub | 5 min |

🔴 Critical Total: 7 tasks, ~2 hours

### 🟠 HIGH — Significantly Weakens Submission If Missing

| # | Task | Category | Time Est. |
| --- | --- | --- | --- |
| 8 | Fix Slide 5 (Solution) — add website name + screenshot | Presentation | 15 min |
| 9 | Fix Slide 12 (Data Viz) — add key insights/stats | Presentation | 20 min |
| 10 | Fix Slide 16 (User Stories) — replace placeholder content | Presentation | 25 min |
| 11 | Polish Slide 18 (Conclusion) — strong closing statement | Presentation | 15 min |
| 12 | Rename TPS → Audit Health Score throughout all slides | Presentation | 15 min |
| 13 | Fill Website Placeholder B with Card B vizzes (Funding Over Time) | Website | 45 min |
| 14 | Fill Website Placeholder D + fix duplicate label | Website | 45 min |
| 15 | Add GitHub topics/tags (datathon, federal-spending, audit, tableau, alteryx) | GitHub | 5 min |
| 16 | Make GitHub repo public (if judges need access) | GitHub | 2 min |
| 17 | Merge or close GitHub PR #1 (feature/dashboard) | GitHub | 10 min |

🟠 High Total: 10 tasks, ~3.3 hours

### 🟡 MEDIUM — Noticeable Gap But Not Fatal

| # | Task | Category | Time Est. |
| --- | --- | --- | --- |
| 18 | Add screenshots to slides 8, 9, 10 (Glossary, Dataset Guide, Use Cases) | Presentation | 20 min |
| 19 | Fix Slide 17 icons (note says "change icons") | Presentation | 10 min |
| 20 | Ensure all slide fonts consistent | Presentation | 10 min |
| 21 | Ensure all slide colors consistent | Presentation | 10 min |
| 22 | Review Slide 13 (Case Studies/ML) for accuracy | Presentation | 10 min |
| 23 | Add Case Studies section to website | Website | 1.5 hrs |
| 24 | Add Audit Health Score explainer page to website | Website | 1 hr |
| 25 | Test all Tableau embeds on website | Website | 20 min |
| 26 | Delete dead GitHub branches (docs/report-and-slides, feature/modeling-forecast) | GitHub | 5 min |
| 27 | Take Alteryx workflow screenshots (3-4 key workflows) | GitHub | 30 min |
| 28 | Take Tableau viz screenshots for GitHub (Card A, B, C) | GitHub | 20 min |
| 29 | Create data pipeline diagram (USAspending → FAC → SAM flow) | GitHub | 25 min |
| 30 | Create Audit Health Score tier visual for GitHub | GitHub | 15 min |
| 31 | Upload all visual assets to GitHub assets/ folder | GitHub | 10 min |
| 32 | Add Key Findings section to GitHub README | GitHub | 20 min |
| 33 | Add Alteryx pipeline section to GitHub README with screenshots | GitHub | 15 min |
| 34 | Add Tableau visualizations section to GitHub README | GitHub | 15 min |
| 35 | Add Audit Health Score methodology section to GitHub README | GitHub | 15 min |
| 36 | Add Case Studies preview to GitHub README | GitHub | 15 min |

🟡 Medium Total: 19 tasks, ~6.3 hours

### 🟢 LOW — Polish Items

| # | Task | Category | Time Est. |
| --- | --- | --- | --- |
| 37 | Add slide numbers to presentation | Presentation | 5 min |
| 38 | Add speaker notes to key slides | Presentation | 30 min |
| 39 | Final typo/grammar check on slides | Presentation | 15 min |
| 40 | Test presentation mode | Presentation | 10 min |
| 41 | Export final presentation PDF | Presentation | 5 min |
| 42 | Mobile responsiveness check on website | Website | 20 min |
| 43 | Website final QA — all links, typos | Website | 30 min |
| 44 | Add hero banner/logo to GitHub README | GitHub | 15 min |
| 45 | Verify all GitHub README links work | GitHub | 10 min |
| 46 | Protect GitHub main branch | GitHub | 3 min |
| 47 | Add final presentation PDF to GitHub repo | GitHub | 5 min |
| 48 | Final deck review — flow and narrative | Presentation | 30 min |

🟢 Low Total: 12 tasks, ~3 hours

### ⚪ OPTIONAL — Enhancements Only

| # | Task | Category | Time Est. |
| --- | --- | --- | --- |
| 49 | Add website favicon | Website | 10 min |
| 50 | Add analytics tracking to website | Website | 15 min |
| 51 | Add GitHub badges (build status, license) | GitHub | 10 min |
| 52 | Create CONTRIBUTING.md for GitHub | GitHub | 15 min |
| 53 | Test GitHub repo from fresh browser (judge perspective) | GitHub | 10 min |
| 54 | Review website from fresh browser (judge perspective) | Website | 10 min |

⚪ Optional Total: 6 tasks, ~1.1 hours